YOW MVP Acceptance Criteria Matrix

Launch triage sheet for Your Own World as a novel-first writing and worldbuilding platform.

# Launch Rule

Recommended blocker rule: only data loss, broken auth, broken save, broken export, unusable editor, unusable responsive layout, or missing legal/payment essentials should block MVP launch.

# Immediate Focus

Lock this matrix as the MVP baseline and stop adding launch features.

Run autosave/data-safety tests before visual polish.

Decide which conditional items are launch promises versus post-launch polish.

Use the Current Status column as a triage queue, not as final proof of readiness.

# Acceptance Criteria Matrix

Status labels are based on the checklist plus a light codebase scan. Anything marked needs QA should be verified before being treated as launch-ready.

| Phase | Feature | MVP Requirement / Acceptance Criteria | Blocker? | Current Status | Next Action | Owner/Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 0. Stop the Chaos | Master roadmap | One canonical roadmap exists with Active, MVP Required, Post-Launch, Icebox, and Bugs sections; all scattered notes are moved or linked. | Yes | Missing | Create the roadmap and make it the only planning source. | Product |
| 0. Stop the Chaos | Feature intake freeze | No new launch features enter MVP unless they replace an existing item or fix a launch blocker. | Yes | Not enforced | Add a simple decision rule and parking-lot process. | Product |
| 1. Scope Freeze | Novel-only launch | Launch path supports novel projects first; other project types are hidden, disabled, or clearly labeled Coming Soon. | Yes | Partial | Audit project type entry points and remove non-novel distractions from the launch path. | Product/Engineering |
| 1. Scope Freeze | Exact MVP list | The MVP feature list is locked, versioned, and mapped to acceptance criteria in this matrix. | Yes | In progress | Use this document as the baseline; update only through explicit decisions. | Product |
| 2. Define Good Enough | Launch blocker policy | A blocker is limited to data loss, broken auth, broken save, broken export, unusable editor, unusable mobile layout, or missing legal/payment essentials. | Yes | Missing | Adopt the blocker rule before triage begins. | Product/QA |
| 3. Core Polish | Modals and overlays | All critical modals open, close, trap focus reasonably, preserve unsaved work, and use consistent spacing and button order. | Conditional | Partial | Audit shared modal plus high-use feature modals. | Engineering/Design |
| 3. Core Polish | Save and close behavior | Closing editors, panels, and modals never drops unsaved manuscript or worldbuilding changes; prompts appear only when useful. | Yes | Needs QA | Run close/refresh/logout tests across manuscript, lore, characters, locations, and timeline. | Engineering/QA |
| 3. Core Polish | Dashboard consistency | Dashboard lets users create, open, rename, and delete projects without layout breaks or ambiguous states. | Yes | Implemented, needs QA | Test empty account, one project, many projects, and deleted-project recovery expectations. | Engineering/QA |
| 3. Core Polish | Responsive scaling | The core writing and dashboard flows are usable on mobile and tablet widths; no key controls overlap or disappear. | Yes | Needs QA | Run viewport pass for dashboard, manuscript, character, lore, timeline, and account screens. | Design/QA |
| 4. Manuscript | Stable manuscript editor | Users can write, edit, split, and return to scenes without content loss, cursor-breaking errors, or major lag. | Yes | Implemented, needs QA | Perform long-scene, rapid typing, refresh, navigation, and split-scene tests. | Engineering/QA |
| 4. Manuscript | Chapter organization | Users can add, rename, delete, reorder, and move chapters; structure persists after refresh and login. | Yes | Implemented, needs QA | Acceptance-test chapter operations and deletion warnings. | Engineering/QA |
| 4. Manuscript | Scene organization | Users can add, rename, delete, reorder, move, and select scenes; status and notes persist. | Yes | Implemented, needs QA | Test drag/drop, empty chapters, split scenes, and scene notes. | Engineering/QA |
| 4. Manuscript | Autosave | Scene content saves within a predictable delay and survives refresh, tab close, logout/login, and network recovery where supported. | Yes | Implemented, high-risk QA | Prioritize autosave reliability testing before any visual polish. | Engineering/QA |
| 4. Manuscript | Full-screen writing mode | A distraction-reduced writing view is available and exits cleanly without losing the active scene. | No | Unknown/needs check | Verify current behavior; ship only if already stable. | Product/Engineering |
| 4. Manuscript | Scroll-to-centre writing mode | Active scene can be brought into comfortable focus without breaking navigation or layout. | No | Implemented partially | Keep as polish unless it is already stable. | Product |
| 4. Manuscript | AI suggestion mode | AI assistance can suggest prose or ideas without overwriting user text unless the user explicitly applies it. | Conditional | Partial | Define the exact MVP AI action: suggest, insert, rewrite, or brainstorm. | Product/AI |
| 4. Manuscript | Passage comments/notes | Users can attach notes to a scene or passage-level context without creating data loss or editor instability. | No | Partial | De-scope passage-level annotation if scene notes are enough for launch. | Product |
| 4. Manuscript | Word count tracking | Project, chapter, and scene word counts update accurately enough for writing progress and do not slow typing. | Yes | Implemented, needs QA | Verify counts on paste, delete, scene moves, and large manuscripts. | Engineering/QA |
| 5. Worldbuilding | Character system | Users can create, edit, delete, search, and relate characters to the active novel; data persists correctly. | Yes | Implemented, needs QA | Test CRUD, empty state, many-character performance, and project scoping. | Engineering/QA |
| 5. Worldbuilding | Locations | Users can create, edit, delete, search, and link locations to the active novel/world context. | Yes | Implemented, needs QA | Test CRUD, project scoping, and links from map/timeline where applicable. | Engineering/QA |
| 5. Worldbuilding | Lore encyclopedia | Users can create, edit, delete, categorize, search, and retrieve lore entries tied to the active project. | Yes | Implemented, needs QA | Test entry lifecycle, empty states, search, and export inclusion. | Engineering/QA |
| 5. Worldbuilding | Internal linking | Characters, locations, lore, timeline, and history can reference each other where the launch workflow requires it. | Conditional | Partial | Define must-have links and postpone broad wiki-style linking. | Product/Engineering |
| 5. Worldbuilding | Search and filtering | Users can find major project records by name/category/status without scanning long lists manually. | Conditional | Partial | Audit search/filter coverage for characters, locations, lore, timeline, and ideas. | Engineering/QA |
| 5. Worldbuilding | Factions and family grouping | Grouping supports the novelist workflow without blocking core character/lore use. | No | Implemented/optional | Keep visible only if stable; otherwise move to post-launch polish. | Product |
| 5. Worldbuilding | Timeline and history linking | Timeline events and world-history entries can be created, edited, linked/unlinked, and persist by project. | Yes | Implemented, needs QA | Test linked event/history lifecycle and deletion edge cases. | Engineering/QA |
| 6. Exports & Safety | Project export | Users can export a complete project archive containing manuscript and worldbuilding data in a restorable format. | Yes | Implemented, needs QA | Test export contents for small, medium, and large projects. | Engineering/QA |
| 6. Exports & Safety | Manuscript export | Users can export manuscript content in a readable document format with chapters/scenes in the correct order. | Yes | Implemented, needs QA | Test .docx export for formatting, ordering, empty scenes, and large manuscripts. | Engineering/QA |
| 6. Exports & Safety | PDF export | A PDF path exists, or the launch copy clearly avoids promising PDF export. | Conditional | Unknown/needs check | Decide whether PDF is launch-critical or post-launch. | Product |
| 6. Exports & Safety | EPUB-ready structure | Internal manuscript structure does not prevent future EPUB export; full EPUB generation is not required for MVP. | No | Preparation only | Move full EPUB export post-launch unless already complete. | Product/Engineering |
| 6. Exports & Safety | Stylised encyclopedia export | Not required for MVP unless it is part of the paid launch promise. | No | Scope trap | Move to post-launch; keep basic project export as the launch requirement. | Product |
| 6. Exports & Safety | Backups | Users have a clear way to avoid catastrophic data loss through cloud persistence and/or explicit export backup. | Yes | Partial | Define whether backup means cloud sync, manual export, scheduled backup, or all three. | Product/Engineering |
| 6. Exports & Safety | Restore flows | A user can restore or recover exported project data, or the product does not claim restore support yet. | Yes | Missing/unknown | Create a minimal restore test before launch if exports are positioned as backups. | Engineering/QA |
| 6. Exports & Safety | Storage usage tracking | Users can see meaningful storage usage or limits before hitting failure states. | Conditional | Implemented, needs QA | Test account storage card against realistic manuscript/worldbuilding sizes. | Engineering/QA |
| 7. Launch | Authentication | Sign up, sign in, sign out, session restore, and password/error states work reliably across refreshes. | Yes | Implemented, needs QA | Run auth regression pass with fresh user, returning user, invalid credentials, and expired session. | Engineering/QA |
| 7. Launch | Autosave reliability | Autosave has explicit test coverage or manual proof for refresh, navigation, rapid typing, and multi-scene work. | Yes | High-risk QA | Make this the first launch-readiness test pass. | Engineering/QA |
| 7. Launch | Large project performance | Dashboard, manuscript, search, and export remain usable on a realistic large novel project. | Yes | Needs QA | Create/load a stress project and measure obvious failures. | Engineering/QA |
| 7. Launch | Empty/loading/error states | Core screens give clear empty, loading, and error feedback without dead ends. | Conditional | Partial | Audit top-level routes and each MVP module. | Design/Engineering |
| 7. Launch | Landing page | Landing page explains the novelist-first value proposition and routes cleanly into signup/pricing. | Conditional | Implemented, needs polish | Improve only what affects conversion and expectation-setting. | Product/Design |
| 7. Launch | SEO basics | Title, description, social preview, canonical basics, and indexability are set for public marketing pages. | Conditional | Unknown/needs check | Run a lightweight metadata audit. | Marketing/Engineering |
| 7. Launch | Analytics | Privacy-conscious analytics capture signup, activation, project creation, and export events. | Conditional | Unknown/needs decision | Decide minimum useful events before adding tooling. | Product |
| Post-Launch | Advanced map builder | Map features do not block novelist-first launch. | No | Implemented/optional | Keep if stable; do not polish at the expense of manuscript/data safety. | Product |
| Post-Launch | D&D project types | Non-novel project categories are clearly deferred. | No | Post-launch | Label Coming Soon or hide until novel workflow is stable. | Product |
| Post-Launch | Collaboration | Multi-user editing and sharing are excluded from MVP. | No | Post-launch | Document as future roadmap only. | Product |
| Post-Launch | Marketplace/community | Marketplace and public community systems are excluded from MVP. | No | Post-launch | Avoid launch copy that implies community availability. | Product |
| Post-Launch | Mobile apps | Native mobile apps are excluded; responsive web usability is the MVP requirement. | No | Post-launch | Focus mobile effort on web responsiveness. | Product |
| Post-Launch | Advanced AI agents | Agentic workflows are excluded; MVP AI stays bounded and user-directed. | No | Post-launch | Define one or two safe AI assistance actions for launch. | Product/AI |
| Post-Launch | Public sharing | Public project/profile sharing is excluded from MVP unless needed for launch marketing. | No | Post-launch | Keep private workspace promise clear. | Product |

# Recommended Sequencing

| Order | Workstream | Definition of Done |
| --- | --- | --- |
| 1 | Data safety and autosave | Prove content survives refresh, navigation, logout/login, export, and large-project usage. |
| 2 | Writing loop | Tighten dashboard, manuscript editor, chapters, scenes, word counts, and basic manuscript export. |
| 3 | Worldbuilding loop | Verify characters, locations, lore, timeline/history, search/filtering, and required links. |
| 4 | Launch polish | Fix responsiveness, empty/loading/error states, landing page clarity, SEO basics, and analytics. |